|  |  |
| --- | --- |
| **Project Status report** | |
| Name: | Mohammed Alharbi |
| Community (UN SD goal): | SDGs 4 & 10 |
| MVP # | MVP 1 |
| Sprint cycle dates: | 17 October 2023 |

|  |  |
| --- | --- |
| **Project Name** | Eventeer |
| **Blurb** | I amm working on "Eventeer," a platform for students to find and join events at their school. It matches with two UN goals: Quality Education and Reduced Inequalities. I first had a bigger idea, but now I am focusing just on students and school clubs. The main reason? Students want to join events but do not always know about them. At the same time, clubs need more people to come to their events. "Eventeer" helps solve this. It lists all events in one place, so students can easily find them. Plus, students get special badges for joining events, making it fun and rewarding. My goal is to make school life more exciting and connected with "Eventeer." |
| **For Week Ending** | 31 October 2023 |
| **Project Status** | Yellow. |
| **Status Description** | The current status of the project is yellow. Despite facing challenges with my midterm exams, I've made significant progress. I successfully implemented the login and signup pages and have established a connection to the database. I'm nearing completion of MVP 1, which entails creating a user profile page. Balancing this project with my studies has been challenging, but I'm determined to push forward.  To guide the project back to a green status, I've laid out a plan to resume intensive work on it immediately after my midterm exams. By Scrum 2 on November 14th, I'm committed to completing two MVPs. Given the simultaneous demands of my studies and this project, I take pride in the progress made. It's been a challenging journey, but I remain optimistic and determined. |
| **Activities—During the past sprint cycle** | |
| During the past sprint cycle, as the sole member of the team, I accomplished the following activities:   * Main Page Creation: Developed the main landing page for the platform. * Login & Signup: Designed and implemented both the login and signup interfaces. * Database Connection: Successfully established a connection between the platform and the database. | |
| **Project Issues** | |
| As of the current reporting period, I'm pleased to note that there have been no significant issues encountered in the project. | |
| **Project Changes** | |
| Since our last report/discussion, there has been a notable change in the project's scope. Initially, the scope was broad, but it has now been refined to specifically target students and school clubs. | |
| **Activities—Planned for Next Week** | |
| As the sole member of the team, my planned activities for the upcoming week include:   * Events Page Development: I will work on designing and implementing the events page. * Event Creation: I will be working on creating events within the platform. * Profile Page Completion: The user profile page will be finalized and fully functional. * Badges System (if time permits): If the tasks listed above are completed within the timeline, I will begin the development of the badges system. | |
| **Reflection** | |
| Do you feel "on track"?  I feel I'm a bit behind, but not by too much. I'm doing the best I can, given the situation.  What barriers (if any) do you feel is/are a current impediment to success?  Scrum 1 happened at the same time as my midterm exams, so I couldn't spend as much time on the project as I wanted to. Still, I'm close to finishing MVP 1, which makes me happy.  What help (if any) do you require to move positively forward?  The main challenge is juggling the project and my exams at the same time. It would be great to have more time for the project without exams getting in the way. | |